Software Development Lifecycle: Final Project

Andrew Nelson

Southern New Hampshire University

CS-250-T5478

Haruka Konishi

6/17/23

The Scrum-agile Team consists of the following roles: product owner, scrum master, and developer team. Each of these roles played equally important parts that contributed to the success of the SNHU Travel project.

The product owner at SNHU travel played an important role due to the ability to clearly represent the customer's voice, keeping communication lines open, and clearly defining user stories and consistently refining backlog items. Clearly representing the customers' wants and needs helped provide the necessary details to keep the developers on track to produce a product with the most value possible for the customer. Having open communication between all team members and stakeholders allowed for continuous clarity on the project. The product owner responsibly and clearly represents the customers idea of the product through carefully providing a clear product goal and backlog items while being transparent to ensure maximum value of the product is produced. By holding a focus group, the product owner ensured that SNHU Travel benefited greatly due to the direct customer feedback on what the product should contain.

The scrum master at SNHU was responsible for implementing the agile practices that played a key role in achieving a successful workplace environment and team. Responsible for scheduling scrum events, sprint planning, daily stand-ups, sprint reviews, and retrospectives, the scrum master implemented agile methods that were the foundation to creating an environment that maximized the value produced by the team. By providing the framework for the agile environment and doing “whatever needed” to create a healthy focused work environment designed to maximize product value and minimize risk, the scrum master is vital to the success of the team.

The development team provides the software needed for the customer and plays a critical role in the success of the SHNU Travel team. With the transparent collaboration of the development team, scrum master, product owner, and customer the developer can then be better equipped to provide software that maximizes the value presented to the customer. Transparency leads to a developer being able to effectively decide the backlog items that can be taken into a sprint. This team also incorporates a tester, and as part of this team, works side by side with the developer to prevent testing errors throughout the process. Having software that has been consistently tested adds even more value to the product.

The scrum-agile approach to the SDLC benefited the completion of user stories through the effective use of transparent communication between all parties involved both early and often. Combined with incremental growth, constant refinement, and the ability to be adaptable this allowed for effective and efficient completion of the user stories. The idea is to have these user stories ordered in a fashion which consistently provides the most value to the customer. The stories closest to the sprint will have been more refined, while items further down the list still have room for incremental growth. This process also minimizes work on stories that could later be removed from the backlog. Having user stories serve as a placeholder for a conversation between the developer and the customer/product owner generates a user story that incremental gets more defined. This gives the developer a well-defined starting point to extract more details out of the customer.

Adaptability is an agile principle that is strongly emphasized, and the scrum framework is designed to support project interruptions or changes in direction. Through the concept of incremental growth and constant testing, this makes changes much more manageable. The scrum agile approach largely revolves around producing just in time products. This means that the work involved in planning for the project is focused on the items needed for the next sprint and not on items further down the board. This method makes changes in direction much easier to accommodate while at the same time minimizing potentially wasted efforts. This was evident when SNHU Travel decided that they wanted to focus on Detox/Wellness travels. Due to the agile framework this change had little effect on the amount of effort wasted in both planning and developing. The change was embraced, and the product backlog was restructured by simply deprioritizing other stories.

Communicating effectively with the team is essential to making sure everyone is progressing towards the same goal. Face-to-face communication is preferred, but due to logistics it is not always possible. Writing may be the only alternative to communicate so being specific as possible to ensure that interpretations are minimal is crucial. Attempting to gain clarification on user stories for SNHU Travel I had to email Christy, our product owner, with several questions. Being specific in my questions in a way that I would get the answer I was looking for and leaving little up for interpretation would make her response much more useful to me.

EXAMPLE QUESTIONS FROM EMAIL:

User Story Three

- What vacation types would you like to include in your vacation type filter? Currently I have included “Cruises”, “Museum Tours”, and “Eco-Travel”. Are there any others that I should include?

- When generating the appropriate vacation list, in which order would you like to display them? Should we count from 1 to 10 or from 10 to 1?

- If more than one vacation type is selected, how many of each type should be displayed in the generated list. How will they be ordered, alphabetically, by rating, or some other method?

By being specific in my questions and giving her the necessary information needed to effectively answer my questions, I can minimize back and forth conversations and focus on production. Giving a detailed suggestion of what should be included helps to give context to the reader the general direction of your question to avoid confusion.

While working with SNHU Travel, there were many organizational tools and scrum principles that helped our team be successful. Having the scrum master emphasize scrum principles while also facilitating meetings in a way that followed these principles led to having consistent open communication with everyone involved including the customer. Using this communication to build strong user stories and prioritize the item backlog list added another helpful layer to the transparency of the project. Having the ability to meet early and often with the customer allowed the team to identify the scope of the project early with the ability to change directions rather smoothly without major reworking. Planning for constant communication and expecting changes into the process calls for an organized process for handling those changes. The agile principles way of handling this is to maximize the work not done, meaning that planning many sprints ahead is considered wasteful. Planning just in time is the preferred method and is what makes the team much more efficient and adaptable to changes. This combination of both applying the agile principles and implementing organizational tools that complement those principles helped our team to be successful.

In assessing the effectiveness of the scrum-agile approach there are both pros and cons to the project at SNHU Travel. The agile approach allowed for early communication often, which in turn allowed for a much clearer direction of the project. Had this communication not happened, it is possible that SNHU Travel could have ended up with software that did not include anything regarding Detox/Wellness themed travels as the foundation of their project. Having the scrum master facilitate the scrum event, daily scrums, and other necessary meetings such as the user focus group meeting, kept this project transparent to everybody. This approach minimized rework and handled change eloquently.

Although the change of direction was handled in a way that minimized wasted work, having to change direction in the middle of the sprint left some uncertainty in direction. Detox/Wellness was not effectively defined when it was brought to the team and more information was needed to progress in the new direction. It was only because of the open line of communications available to everyone involved that this change would lead to maximizing this product for that sprint.

The scrum-agile approach was the best approach for the SNHU Travel development project due to the uncertainty related to the scope of the work needed to be done. The travel industry is trendy, and technology is continually changing so it makes sense to approach this project from an agile based approach. Due to the variety of vacation styles, destinations, seasons, and other variables constantly changing it would be logical to combat that with an approach that embraces change.