## Slide 1: Scrum-agile Approach
Presented by: Andrew Nelson
-The scrum-agile team
-SDLC phases
-waterfall approach
-Things to consider Waterfall vs agile approach

## Slide 2: The Scrum-Agile Team
Product Owner
  Represents the customer's voice
  Manages the product
  Manages product backlog
    Prioritizes items
    Refines items
Scrum Master
  Promotes agile approach
  Facilitates meetings
  Leader
  Mentor
Developer
  Produces working software
  Self-organizing
  Incremental Production and testing
Notes: The product owner's priority is to represent the customers voice. It is his job to manage the product being developed to be in line with what the customers expectations are. He is responsible for creating the product backlog items, prioritizing items, and refining them focusing on preparing the ones to enter the sprint just in time.
The Scrum master is responsible for implementing scrum-agile approach and making sure that everybody understands what scrum-agile is. He is responsible for facilitating all meetings in accordance with agile principles. It is his job to do whatever he can to maximize the value created by the team whether it's working with the team or with outsiders to accomplish this.
The developer is responsible for producing the working product within the sprint. It is their job to determine what should be taken into each sprint and are all equally held accountable for the product. They are empowered to organized and manage their work and assume the responsibility for how to create the working product. Within this team they are also responsible towards preventing errors and bugs through consistent testing throughout the sprint.

## Slide 3: Software Development Life Cycle SDLC Phases in Agile
Planning Practices
  Project Level planning
  Release Level planning
  Sprint Level planning
Incremental Development
  Produce working software incrementally
Concurrent testing
  Testing concurrently with development
Product Delivery
  Incrementally deliver working software to customer for approval
Retrospectives and Sprint Reviews
  Reflect on the entire process of production for improvements
  Reflect on Sprint for process improvements
Notes: The planning phase with an agile approach aims to eliminate guess work involved in the process. For this reason Project level planning is only detailed enough to define a scope and provide enough information to estimate the cost or schedule of the project. Release Level planning has a little more detail that effectively sets the framework for user stories that are ordered based off of priority/value and a design approach is implemented. Sprint level planning is the most detailed of the planning and is done just in time for the sprint. This is where the team decides what they will take into the sprint and what their sprint goal will be. The idea behind these levels is to wait until the last minute to implement high-level planning to avoid guessing on the uncertainty of things early on in the planning process
Incremental Development is a process in which the entirety of the software has been broken down to incremental software development called sprints. The approach is designed to produce working software incrementally as small pieces of a larger software program.
While the incremental development is taking way during the sprint, continuous testing is done as it is developed. This approach is designed to take care of programming issues as they arise so that the software produced during the sprint has more value to the customer, but also reduces the amount of rework needed at the end of the project.
At the end of each sprint, a working version of the software is presented to the customer for feedback and approval. Agile principles emphasizes their top priority to be satisfying the customer with early and continuous valuable software.
Retrospectives are a review of the entire agile process throughout the sprint and is focused on improving the entire process for a more desirable work environment that promotes better teamwork. Sprint Reviews are about the product outcome and how they can improve the value of their products.
Overall, SDLC with agile principles focus on just in time production that emphasize transparency and adaptation as part of the process. This results in planning just in time for the next important item and avoids guessing in the planning of items that are more uncertain.

## Slide 4: Waterfall Approach
Highly Detailed Plan Driven Process
  Entirely planned and documented
Clear Goals for each phase of development
Hard to accommodate changes during production
Delivered in stages
Management closely manages the team
Testing is done near the end of production
Notes: The waterfall approach is a highly detailed planned of the entire project that is meticulously documented before production ever starts. The goals for each phase of development have been planned and documented as well. Changes are kept to a minimum and can be hard to accommodate due to this process. The product is delivered to the customer in stages which results in delayed feedback and runs the risk of being rejected by the customer. In the waterfall approach the management closely manages the developers leaving little room for collaborating solutions. Testing is done near the end of development and is separate from the development of the software.

## Slide 5: Things to Consider before choosing your approach
Amount of uncertainty
Customers Budget
Project Timeline
Complexity of Project
Notes: When deciding between the Scrum-agile and waterfall approaches you must consider the amount of uncertainty, customer budget, project timeline, and the complexity of the project. Determining the amount of uncertainty can lead to choosing one over the other. The waterfall approach depends on an upfront highly detailed plan and if the project has a large amount of uncertainty this approach can become problematic due to the need for planning and documenting the entire project up front.
The customers budget should also be taken into consideration when choosing your approach. If the customer has a strict budget the waterfall approach is designed to operate better within a defined budget to the pre-planning involved in the approach, but does leave you susceptible to rejection of the product at the end of development.
The customers timeline for the project is also something to consider. The waterfall approach is able to predict a timeline upfront while the agile approach can be more difficult to estimate timelines.
The complexity of the program is something that needs to be considered when choosing your approach as well. The more complex the project the more uncertainty associated with it in both functionality and customer changes. The agile approach is better equipped to handle more complex software due to it's just in time approach to planning and developing. The waterfall approach is much more rigid and is not designed to handle uncertainty due to the fact that changes cannot change once development begins.

## Slide 6: Reference List
Charles G. Cobb. (2015). The Project Manager’s Guide to Mastering Agile : Principles and Practices for an Adaptive Approach. Wiley.
Schwaber, K., & Sutherland, J. (2020). The 2020 Scrum Guide. Attribution Share-Alike license of Creative Commons. Retrieved June 17, 2023, from https://scrumguides.org/scrum-guide.html.
Overeem, B. (2016, July). Characteristics of a Great Scrum Team. Scrum.org. https://scrumorg-website-prod.s3.amazonaws.com/drupal/2016-08/Characteristics%20of%20a%20Great%20Scrum%20Team.pdf